# TEST PLAN DOCUMENT

Project Name: Demo Web Shop

Prepared By:  Theresa Joseph

Date: 17-July-2026

Version: 1.0

# 1. Introduction

The Demo Web Shop is a demo e-commerce web application designed for software testing practice. It provides various online shopping functionalities, including user registration, login, product browsing through categories, shopping cart management, checkout, and logout. This Test Plan describes the testing approach, objectives, scope, and strategy for validating the selected functionalities of the application. The testing will be carried out using both Manual Testing and Selenium Automation Testing to ensure that the application functions correctly and provides a smooth and reliable user experience.

# 2. Objectives

The main objectives of this testing project are:

- To verify that the core functionalities of the Demo Web Shop application work correctly.

- To identify and report defects during the testing process.

- To validate the selected modules through Manual Testing and Selenium Automation Testing.

- To ensure that users can complete the end-to-end shopping process without any issues.

- To improve the quality and reliability of the application before release.

# 3. Scope of Testing

This project focuses on testing the selected modules of the Demo Web Shop application. The scope includes the major functionalities required for an end-to-end online shopping process.

### In Scope

- User Registration

- User Login

- Category Navigation

- Shopping Cart Management

- Checkout Process (Cash on Delivery)

- User Logout

### Out of Scope

- Wishlist Functionality

- Compare Products

- Product Reviews

- Newsletter Subscription

- Credit/Debit Card Payment Gateway Integration

- Performance Testing

- Security Testing

- Regression Testing

# 4. Test Strategy

The testing of the Demo Web Shop application will be performed using both Manual Testing and Automation Testing. Manual Testing will be used to verify the functionality, user interface, and overall application behavior. Selenium WebDriver with Java and TestNG will be used to automate the selected test cases. Functional Testing will be performed to validate the core modules, and Smoke Testing will be conducted to ensure that the basic functionalities of the application are working properly before detailed testing begins.

# 5. Test Deliverables

The following documents and testing artifacts will be prepared and submitted as part of this project:

- Feature List Report

- Test Plan Document

- Test Scenarios

- Manual Test Cases

- Selenium Automation Test Scripts

- Test Execution Report

- Bug Report

- Test Summary Report

# 6. Test Environment

The testing will be performed in the following environment:

- Application Name: Demo Web Shop

- Test URL: https://demowebshop.tricentis.com/

- Operating System: Windows 10/11

- Browser: Google Chrome

- Programming Language: Java

- Automation Tool: Selenium WebDriver

- Testing Framework: TestNG

- Build Tool: Maven

- IDE: Eclipse IDE

- Version Control: Git & GitHub

# 7. Roles & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Manager | Manager_Name | Test planning & management |
| QA Engineer | Theresa joseph | Test case design & execution |
| Automation Lead | Lead_Name | Script development & execution |

# 8. Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 16-July-2026 | 17-July-2026 |
| Test Case Preparation | 18-July-2025 | 21-July-2025 |
| Test Execution | 22-July-2025 | 28-July-2025 |
| Bug Reporting & Retesting | 29-July-2025 | 04-August-2025 |
| Test Closure & Reporting | 05-August-2025 | 11-August-2025 |

# 9. Entry and Exit Criteria

## Entry Criteria

The following conditions must be completed before starting the testing process:

- The Demo Web Shop application should be accessible.

- The test environment should be ready.

- Test data should be prepared.

- Test Plan, Feature List, and Test Cases should be completed.

- Selenium automation environment should be configured.

## Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed.

- Critical and major defects are fixed or documented.

- The selected modules are tested successfully.

- Test execution is completed.

- Test Summary Report is prepared and submitted.

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| - Test environment is unavailable | - Ensure the test environment is ready before execution. |
| - Internet connectivity issues | - Use a stable internet connection during testing. |
| - Changes in application functionality | - Update the test cases and automation scripts accordingly. |
| - Browser compatibility issues | - Verify the application using the selected browser before testing. |
| - Delay in project completion | - Follow the project schedule and complete each module on time. |